# Thai Medical Desk — Improvement Plan

## In short

The current system works well for tracking patients and billing, but it is only a demo: it runs in one browser and has no real login or shared data. To go live it needs a secure backend, plus three things a medical-visa business runs on: a hospital list, a visa tracker and an agent network.

## Problems and gaps in the current system

| Problem | What it causes |
| --- | --- |
| No real login or password | Anyone with the file can get in |
| Data saved only in one browser | Dhaka and Bangkok staff cannot see each other's work |
| Uploaded files disappear on refresh | Medical reports and passports are lost |
| Permissions can be bypassed | Staff can see or change things they should not |
| Hospitals typed by hand in each case | No price lists, no comparison, no partner contacts |
| No visa tracking | Missing documents found late; visa delays |
| No agent records | Cannot see who sent a patient or pay commission correctly |
| Patients cannot see their status | Repeated calls and WhatsApp messages to staff |
| No message templates or reminders | Slow, inconsistent replies |
| No business reports | Management cannot see conversion, revenue or profit by hospital or agent |

## What should be added

New features

| Add | What it does |
| --- | --- |
| Hospital directory | List of partner hospitals and doctors with specialties, package prices and contacts; send reports to several hospitals and compare their quotes |
| Medical visa desk | Checklist of visa documents for patient and attendants, visa status, and reminders before the appointment date |
| Agent network | Record which agent sent each patient, calculate commission automatically, optional agent login to see only their own referrals |
| Patient portal | Patients log in by phone OTP to upload reports and see their stage, visa status, invoices and receipts |
| Online inquiry form | Website and Facebook inquiries create a new case automatically |
| Messages and reminders | Ready WhatsApp and email templates in Bangla and English, saved to the case |
| Business reports | Monthly inquiries, conversion, revenue and profit by hospital, agent and staff |

Fixes to what already exists

- Add a "Visa" stage and a "Lost lead" status with a reason.

- Record the source of every patient (agent, Facebook, website, walk-in).

- Warn about duplicate patients by phone or passport.

- Online payment link (bKash, Nagad, card) on invoices.

- Export any list to Excel.

## How it will look after improvement

target system · 4 outside parties, 8 modules, 4 internal teams

Patients and agents feed cases in; hospitals and the embassy are worked through structured lists instead of free text; every team sees the same case.